## Slide 1: One Data Model Weekly Teleconference Agenda and Content
February 14, 2022

## Slide 2: Agenda
Announcements & Admin
OneDM Update for T2TRG
  March 10
  10 minutes + Q&A
Extending to include ecosystem models
  CI process to convert new SDF models to ecosystem
  Goal of making OneDM models work for everyone
Extend the playground to more ecosystems
  Bluetooth Characteristics and data types
  Other?
Ecosystem-specific models
  Namespace and versioning scheme

## Slide 3: Ecosystem-specific models
Namespace and versioning scheme
Playground models don't have a namespace –
  need to add the block
  linter check and warning?
  Is there a default behavior when there is no namespace reference? (research) no contribution to a global ([https://]onedm) namespace
  These are theoretically ecosystem URIs (ocf:, oma: ) or should they all be onedm – is there a useful constraint beyond "onedm:"
    Examples could help trade off
Versioning question
  What is our resolution of the version marking question?
  Discuss at next call February 21
  Ecosystem-specific versioning - is a string good enough?
  Recommend using onedm scheme - Merging infoblocks
What else needs to be resolved
  SDF questions – JSON number format
  Big numbers? 64 bit integer TD, JSON-LD? ASDF issue TBC - Bigmax

## Slide 4: Closing
Next teleconference February 21, 2022
  Agenda points?
AOB
  Classes, instances, refinements for next week

## Slide 5: Back up

## Slide 6: Agenda
Announcements
  T2TRG meeting – 15m on agenda
  DTDL conversion code is in the IPSO github
  https://github.com/EricssonResearch/ipso-odm/tree/sdf-dtdl#onedm-sdf-to-dtdl-converter
Bespoke repositories, OMA model repo
Adoption process
OneDM new venue development
  Outreach on announcement of the next meeting
  Groups.io delivery options
AOB
  Expanding the playground – BT models
  Ecosystem-specific source representations in the playground (e.g. XML)( Back-translations of all PG models to an ecosystem format)

## Slide 7: Bespoke Repositories
IPSO and OCF repos created
  Carsten get admin permission
Instantiate a repo from template for each?
  Need to try this
Haven't designed the linker for separate namespaces – needs to be added – can be a simple file that is manually updated for now
Write up a document and update existing documents to reflect the addition of repos
Blog post introducing and announcing

## Slide 8: Adoption process
Status and plan
  Original model proposal still needs closure on details
  Updates will be needed -
  Multiple drivers needed for models? OCF + IPSO
  Adoption in 1+ steps with deferred convergence/alignment – less strict – phase
    For example, ISO 8601 duration
    Common abstraction with minimal constraints
    DTDL example
    How can we address un-solvable issues like conversion to/from duration in months – e.g. how do we import these models
    Units are hard
    We should only use pattern in targeting to a representation

## Slide 9: Announcements
New mailing list at groups.io
  https://groups.io/onedm

## Slide 10: Venue shift
New mailing list at groups.io
  https://groups.io/onedm
Move enterprise admin, calendar, etc. to github
Set up a blog on onedm.org

## Slide 11: 2022-01-31 conclusions
Review board will not push for adoptions
(Best practices evolve)
Sensor design by a dedicated team – breakouts vs. agenda working time
Ecosystem repo tracking

## Slide 12: Review, Adoption, Publication
Review from last meeting
Alignment as a background process
Toolchain
Next steps, going forward
  Get multiple spaces going as a priority
  Announce this on a blog article onedm website
  Monthly publications, news and updates
People can run private repos on their own account with onedm CI as github actions
Public models on onedm.org
  Template work task
  Wouter and Carsten can work from a script (run.sh in the pg)
  Githup platform installed packages can easily be resolved
  Orgname in the repo naming e.g. ipso-models ocf-models sunspec-models
Start with (ipso or oma) –models
Bluetooth mesh? Practical considerations need characteristics and data types, need a converter – need URI for the source so translations can be automated – start by working with Simon on publishing the underlying dictionaries

## Slide 13: Venue changes
Teleconferences
  TBA new teleconference venue
  Same schedule
Mailing list
  Planning to move to groups.io
Github for everything else
  Calendar
  Work planning
  OneDM Causeway data

## Slide 14: Alignment
First pass – names, SDF usage
Who needs to change what and why
2 levels of bridge
  Same meta-model – SDF + structural isomorphism
  Same information model – OneDM Adopted per function
Translation across ecosystems using 1:1 translators without SDF is required if there are no SDF models
Benefit is in adopting SDF models from other ecosystems
Benefit in having models published under ecosystem "banner" to facilitate cross-enrichment
Minimal alignment opportunities?
OCF has collections – how do we model this in SDF? SDF Thing
IPSO models compose differently – Object links with SDF Thing
Atomic collections need one read for multiple objects + required composite read in OMA LWM2M

## Slide 15: Alignment
Separate folder/repo for pre-alignment
No name conflicts due to prefix – same as separate repo
What are common improvements that can be carried forward for alignment?
Quick win in what we can currently translate in our own repos and how to use them – how to translate identifiers to rt, how to combine OCF interfaces, etc.
  What if each OCF interface is a combine-able object that can be used in runtime systems?
Can use prefixes in addition to separate governance as a quick win?
Can use URN naming to identify which model ecosystem the models come from
Building a bigger ecosystem of models
Can do the unifying thing as a separate thread

## Slide 16: Toolchain issue for creating new repos
Can be as simple as creating more repos in OneDM
Tooling needs to work across repos
Github actions integration
Recipe for the existing tools
Clone a repo with a template
Going forward on multiple repos
Sketch out solution and sort out on mailing list
New mailing list – gittr?

## Slide 17: Review Board
Review the discussion from the week of 9/13
  We would rather focus on function and architecture and leave naming to later in the process
  We should prioritize developing our way of working in the first models
  On/off switch is not so simple due to the high degree of generality and reuse; this may be the case with many common affordance types
  Look at a few more examples and continue to review the sensor patterns – start a discussion in wiki(HackMD) => issues => PR to track the discussion
    Units
    Review isomorphism in existing models, what are the common elements and what is a common set of design patterns (inheritance, mixins, modularity) – common factors, leverage someone's IPSO background - sdfRef with multiple sources

## Slide 18: Next Steps
Models have been reviewed – need to process the review comments and proceed with the discussion
  Can these models be provisionally accepted with the expectation that they can be refactored as we gain more experience?
  More guidelines may be needed, what about looking at a broader set of models to see if this is the case?
  Monday review board to further progress the models we have
Ari has made a PR to the new repo

## Slide 19: Review Board
Discussed versioning into the repo – semantic version is added when a contribution reaches a certain state
Discuss CLA signup in github – no legal org? agreement to use BSD3 is sufficient - where is this done? It is a step in submitting PR to check that the submitter has agreed to the CLA
  Github policy is a blanket agreement where the repo carries a license:
  https://docs.github.com/en/github/site-policy/github-terms-of-service#6-contributions-under-repository-license
Not going to block contributions
Note on making a private development fork+branch for contributions, how to send notifications using an issue
  Github has a draft PR process we can use, so we can make a PR in the fork

## Slide 20: SDF Interim summary
No new additions
  not including sdfProduct
Double check with OneDM users that SDF has the required features
  Statements from organizations that will publish models, etc.
Please review the latest draft

## Slide 21: OneDM Roadmap
SDF is almost done and on a track for evolution
OneDM has developed SDF tools and a governance regime, playground and examples, and a good start on best practices
Other JSON Schema based data models are proliferating in both single- and multi-domain groups
iotschema.org is not active
W3C Web of Things needs a semantic annotation system

## Slide 22: How to make Progress
Determine what kind of models are needed
Keep the model discussion at the high level
Use cases vs. requirements and scenarios

## Slide 23: Sensor design pattern
Separate the quantity from the sensing
"Temperature Sensor" vs "Sensor" that measures "Temperature"
Make it easy for many embodiments to be constructed

## Slide 24: Data
Fundamental types
Quantity and Units
Characteristics (i.e. averages, quartiles, etc.)
Range and Scale
Reusability of these definitions
Data type (sdfData) vs sdfProperty, where do the application semantics like quantity and units go?
Examples of different styles, use common quantities temperature (pressure is differential, gauge vs. absolute) how do we differentiate?
Data should be standalone

## Slide 25: Interactions
Functional modularity
Actions and Events could be optional and bespoke for certain protocols
The base model could be very simple with well categorized extension points e.g. Min/Max observed
Sensors are separate from generic Properties, sensor definitions use property definitions and add behaviors like conditional reporting
Properties can be used for static or dynamic
Features? Modular composition

## Slide 26: Semantic Composability
Modularity
Conceptual Layering
Composed Properties
Syntactic considerations and structural implications for models, e.g. mixin vs collections
Mixin should have optionality and satisfy the LCS principle
Multiple "inheritance" requires conflict resolution
Ordering dependencies, need to prototype

## Slide 27: Protocol dependencies mapping
Data reporting options including composed schemas, sequences, conditional notification
Read/write/observability
Late binding representations
Mapping files add information to the model where the information comes from external namespaces. Namespaces are part of the map key and want to become segments in the JSON pointer
Need to manage cross-namespace references

## Slide 28
HackMD examples
SDF examples also, test against the current specification